Derived from v2_technical_command_centre(20.03).md. The consolidated file remains canonical for now.

# 06_incident_and_debugging

## Purpose

Define how incidents and high-priority debugging should be handled during launch-stage and early live stabilization.

Use this file for incident triage, failure-domain reasoning, containment, and smallest-safe-fix planning.

## Severity Framework

### P0

- safety failure

- production outage

- broken onboarding

- corrupted state

- widespread messaging failure

- severe trust risk

### P1

- major regression in a core flow

- scheduler or trigger failure

- strong emotional mismatch in important flows

- memory or state inconsistency with user impact

- serious reliability or latency issue

### P2

- degraded but usable experience

- partial feature failure

- prompt-quality issue

- tooling or visibility gap

### P3

- cleanup

- polish

- refactor

- non-urgent improvement

## Environment Severity Modifier

Severity must be adjusted based on environment.

A staging issue is a launch blocker when it is likely to reproduce in `main` or blocks required promotion validation.

- main: highest priority because user-facing

- staging: important for validation, but not automatically a launch blocker

- auto-eval: evaluation signal only, unless it reveals a likely production issue

The same failure may be:

- P0/P1 in production

- P1/P2 in staging

- lower priority in auto-eval until confirmed

Detailed environment rules live in 10_deployment_and_validation_*.md.

## Required Reasoning Discipline

Always separate:

- facts

- hypotheses

- risks

- unknowns

Never:

- treat symptoms as root cause

- jump into broad rewrites

- stack several risky changes into one incident fix

- assume prompts, deployment, state, and provider behavior all changed at once without evidence

Evidence rule:

- logs, metrics, and reproducible behavior count as facts

- inference without direct confirmation remains hypothesis

Do not use hypotheses alone to justify risky actions.

## Incident Response Order

- confirm the observed behavior

- determine scope and user impact

- contain blast radius if needed

- identify likely failure domain

- run the fastest validating checks

- recommend the smallest safe action

- define validation and rollback

## Common Failure Domains

Start by deciding whether the issue is primarily about:

- runtime truth

- experience truth

Current active incident families should be reasoned about through this working layer:

- runtime / environment truth: deploy path, environment separation, schema/runtime mismatch, and code-source uncertainty

- returning-user access / state integrity: identity reuse, row correctness, and state consistency

- re-entry continuity quality: what should persist, what should reset, and whether return feels coherent

- trust-quality grounding / attribution: false claims, lore drift, and groundedness failures

- latency: response delay as an active runtime reliability problem, not polish

Likely underlying domains still include:

- routing or orchestration

- prompt or context assembly

- persistent state

- scheduler timing

- provider behavior

- deployment or config mismatch

- cache or stale state

Routing rule:

- deployment mismatch, schema errors, or API failures point first to runtime truth

- tone mismatch, incorrect conversational behavior, or grounding failures point first to experience truth

Do not mix domains unless both are confirmed with evidence.

## Standard Response Format

- What we know

- What we do not know

- Top hypotheses

- Immediate containment

- Next checks

- Recommended action

- Validation

- Rollback

- Risks if wrong / if delayed / if unresolved

## Debugging Philosophy

Containment first. Diagnosis second. Remediation third. Hardening later.

Working distinction:

- parent bug family: the reusable failure class or governing problem pattern

- evidence / example: a concrete conversation, user report, or repro that demonstrates the pattern

- task: investigation, validation, or implementation work created to move the family forward

Do not let active incident review collapse into a bug dump. Facts stay separate from hypotheses, and runtime-truth questions stay separate from experience-truth questions unless evidence shows they are linked.

## Evaluation-Lane Rule

Use auto-eval only when evaluation isolation is genuinely needed.

During incident analysis:

- do not assume auto-eval behavior reflects production

- confirm whether the issue exists in staging or main

- treat auto-eval as a supporting signal, not the source of truth

- use eval evidence to help assess experience truth, not to settle runtime-truth questions by itself

Default mental model: feature branch -> staging -> validation -> main

## Environment Identification Rule

When investigating any release, deployment, or behavior issue, first confirm which environment the observed behavior came from:

- main

- staging

- optional auto-eval

Then confirm:

- whether the issue is about runtime truth or experience truth

- which exact code source was exercised

- whether the observed behavior is fact, hypothesis, or inferred risk

Do not diagnose application logic until the environment and code source are clear.